Recently Completed Items (as of 06/12/00 check-in)

2605 [2] support setting “CssName=” and “XmlName=” properties on each color/size combination

new [1] API/property for getting theme preview bitmap

Resolved Bugs

120604 [1] LoadTheme() API doesn't work without calling StartThemeServices() first

121468 [1] VisualStyle APIs: Need a way to set visual style w/o leaking handle

125776 [.5] A logic problem in UxTheme!_AnnounceServicesEnded

103828 [.5] +Disabled NC buttons are not drawn at all (check-in new bitmaps)

## Roland's Revised Work Items 06/12/00

Listed in planned order, with day estimates in brackets.  Some estimates for existing items have been revised.

Assumes bugs & perf work time at end (not included in estimates).   Estimates are in raw dev time; allowances for meetings, undiscovered work, etc. should be added.

# Caller-Defines Themes & Rendering Perf  (6 days)

123755 [2] caller-defined themes (native control drawing & custom control themes)

123556 [.5] THEMES: Not handling case were there is no section entries for edit control specified in INI file

new [2] use fixed structs (IMAGEFILE and BORDERFILL) for each class/part/state specified

new [1] use fixed struct for text api’s (class/part/state)

# Misc/Cleanup (6 days)

2549 [1] support for version info properties in themes.ini

2553 [1] (packthem & others) ensure all UI strings are localized

2556 [1] (all modules) replace all “E_FAIL” with true error codes

2557 [.5] create custom error for SetLastError() when we fail in OpenThemeData() & return only NULL

new [2] merge uxtheme logging with shell logging system

new [.5] use “FillColor” to fill non-painted areas of Rect when drawing image w/truesize

# Design Adjustments (4 days)

123762 [2] prevent theme from changing font size of control/dialog

123764 [2] ensure a subclass can correctly override all aspects of themeing (WM_QUERYTHEME)

# Priority 2 Features (5 days)

123786 [4] support swf-based images thru flash control

123780 (2538) [.5] support multiple “xxx::” group names on a section

------------------------- target: 6/30/00 - total feature complete (when above tasks are completed) -------------

# Proactive Bug Defense (9 days)

2473 [2] ensure all calls checked for errors & resources not leaked

2546 [1] ensure we release all resources when an app abnormally terminates

2480 [1] remove all references in UxTheme.dll to CRT

2548 [.5] need long string checks on all sprintf() calls

1869 [2]: line-by-line USER team code review of selected rendering/subclass code & resulting changes

new [2] ensure global data is thread-safe

# Perf Tasks (11 days)

new [2] define theme perf goals, tests, reports

new [1] initial perf assignments/coordination/kickoff

2466 [.5] add theme name &  parameter settings to theme data

2469 [.5] write shared memory map file to disk

2470 [.5] on theme load, check first for valid persisted files

new [.5] use MULTDIV() macro in ScaleRects... (see listview.c)

new [2] use hash table in GetThemeInfoForId() (for class name part)

# Unscheduled reminders that rfernand is tracking:

design issues/notes:

1. review ROAMING issues with chrisg

2. need ThemeAdjustRect()?  (raymondc asked for this)

3. should we theme just current desktop of user (or all his desktops)?

4. return S_FALSE when no key is found  (for Getxxx() reg functions) (update callers, also)

5. mimic GetPrivateProfile() ANSI/UNICODE handling in utils unicode routines ----

6. use winstation-level locks when needed in loading (not global)

7. make sure we don't crash on badly authored themes

8. make “rect” and “margins” use CSS order: top, right, bottom, left

9. should we use consistent “highlight” spelling for colors (or follow win32?)

on-hold & deleted items (looks like they won’t be needed):

2475 [2] in registry, turn off themes for a specific app/version (check w/Raymond: registry vs. fusion )

2476 [2] support for one active theme per user (terminal server, multi-user case)

2478 [2] prevent multiple-repaint flicker during theme change

2605 [2] support setting “CssName=” and “XmlName=” properties on each color/size combination

new [1] restore original WM_EX_TRANSPARENT & WM_EX_COMPOSITING exstyle bits

new  [2] support inheritance on “xxx::” (nested) group names

new  [2] automapping between selected theme properties & theme metrics defaults

2477 [2] eliminate need for generated “tmdefs.h” (or themes.inc) file

new [2] fully support windowless controls (add iWindowessId param & treat hwnd as parent)

new [2] control callback that draws background of semitransparent foreground (?)

possible enhancements:

1. “gradient fill” property for DrawThemeText()

2. light-weight vector parsing/loading/rendering

possible perf improvements:

1. speed up the Radial gradients by drawing a 1/4 pieces and  Blting  to mirror to whole circle

2. share common SHAREHANDLE’s per process

3. don’t do compositing if alpha channel or TRANSPARENT=TRUE but has no transparent parts