Windows Terminal Server

Client Properties

TSREG.EXE

Chris Lindholm

Hydra Test Team

# Overview

The TSREG utility is a program intended to simplify the procedure of changing various WTSC (client application) property values stored in the Windows registry.  This utility provides functionality for modifying the client behavior without the risk of entering erroneous values directly into the registry.  The uses for TSREG range from performance testing of the client software, an aid in the application development process, and an end user utility for fine tuning client behavior.

# Design Goals and Objectives

The primary focus is to enable the user to safely and easily change registry settings relating to bitmap caching, glyph caching, etc.  There are a group of 19 registry keys that were initially identified and an indication that more will be included with this utility in the future.  My approach is to contain related properties on individual property sheets, maintain a data structure that can be easily modified, and provide an intuitive interface.

# Schedule

My intentions for completing my objectives are as follows:

- Identify the registry keys of interest, and their corresponding values, to be included in the initial version of this utility.
Completed June 1st, 1998.

- Create the data structure for storing all of the registry key information and write the associated functions for reading, writing, and deleting the keys from the registry.

Completed June 1st, 1998.

- Acquire an understanding and the ability to implement a property sheet dialog application written in C using Win32.
Completed June 8th, 1998.

- Design page layout and begin adding components to the property sheet pages.
Completed June 15th, 1998.

- Implement the necessary code to enable the controls.
First version completed June 24th, 1998.

- Test the functionality and complete any refinements.
On going.

- Modify source code to implement a string table.
Completed June 24th, 1998.

- Modify source code to comply with Unicode standard.
 Completed June 24th, 1998.

- Investigate options for porting to Win16 and WinCE.
	Upon completion of prior commitments.

- Add context sensitive help.
Completed June 28th, 1998.

- Write full help file and contents index.
	Will discuss with Erik.

- Add icon and version info
	Version info added on June 28th, 1998.  Icon added but final graphic is not completed.

I expect to have a fully functioning version by July 1st.  With the understanding that there may be additional keys to be added, I will find out which elements are to be included in the next phase and begin the design and modifications on approval of this first version.